| ## Facility | 75 Crores |
| --- | --- |
| ## Plot Area | 1885 sq. mtrs |
| ## Group Name | Poonam Group |
| ## Type | Redevelopment Project 33.20(B) |
| ## Location | Andheri west, Mumbai |
| ## Configuration | G+21 – 1 BHK, 2BHK & Shops |
| ## RERA | To be applied |
| ## Salient Feature | - The Group and has been in real estate business for more than four decades and Poonam Group is now being managed by fourth generation. - Developer has successfully constructed and delivered over 31 lac sq. ft of area. - Combined net worth of the group is more than 50 Crores. - The group has another line of business in hospitality. - Ongoing Debt exposure of 15 Crores from Shriram Housing Finance Project Details: - Equity of 10% will be infused by the developer - Balance Cost – 137 Crores, Total Receivables – 224 Crores Location Advantage: Excellent connectivity with Metro station, hospital and schools. - Versova Metro Station (0.50 km) - DN Nagar (0.60 km) - Kokilaben Dhirubhai Hospital (0.12 km) |
| ## Construction and Approval Status | Building; Structure; Approval; Stage; Start Date; End Date. New Vikas CHS; - A & B Wing - G+21 Floors; - Full CFO & Concession - IOD (1FSI) Received; Demolition Expected November-2025; 2025; 2028. |
| Project Numbers | Project Cost (Rs. In Crores): Project Cost; Total; Incurred; Balance. Construction Cost; 50.00; 0.00; 50.00. Approval Cost; 35.29; 3.22; 32.07. PTC Shifting Cost; 34.00; 0.00; 34.00. TDR; 11.19; 0.00; 11.19. Rent & Corpus; 10.45; 1.12; 9.33. Marketing & Admin; 5.96; 0.00; 5.96. Professional fees; 3.75; 0.00; 3.75. Stamp Duty; 2.50; 2.50; 0.00. Total; 153.14; 6.84; 146.3. Means of Finance; Total; Incurred; Balance. Promoter Contribution; 15.31; 6.84; 8.47. Booking/ Sales; 62.83; 0.00; 62.83. Project Finance; 75.00; 0.00; 75.00. Total; 153.14; 6.84; 146.3. Revenue Snapshot (Rs. In Crores) : PROJECTED SALE REVENUE; Units; RERA CA; Rate p.s.f.; Sale Value (Crs). Unsold:. Commercial- Ground Floor; 7; 4,294; ₹ 42,000; ₹ 18.0. Commercial- First Floor; 2; 5,234; ₹ 37,000; ₹ 19.4. Commercial- Second Floor; 2; 926; ₹ 33,000; ₹ 3.1. Residential (With PTC); 72; 44,904; ₹ 34,600; ₹ 155.4. (20% Lottery); 11,226; ₹ 25,000; ₹ 28.1. Total Revenue; 83; 66,584; ₹ 223.9. |